|  |  |  |
| --- | --- | --- |
| IT7301 - Project Progress Report | | |
| Project | | |
| Project Name | Te Reo App – Nenekara: Ehara | |
| Student Name | Student ID |
| Marina Kerschbaumer | 20020584 |
| Jayson Cocks | 21402733 |
| Patricia Nellas | 21503005 |
| Report Date | 25 October 2018 |
| Report | | |
| Project progress to date  (Describe the progress made since the last report) | | |
| * Our application is currently on its 6th and final iteration. * We’ve successfully made the application functional on the front-end although we still have some issues that needs fixing on the back-end side. * The project team has had 3 product demos with the client so far. * ***1st Product Demo:*** We showed the application to the client and he gave us feedback on some of the functionalities. * ***2nd Product Demo:*** We refined the application based on the feedback given to us and the client was happy with the changes we have made. * ***3rd Product Demo:*** This was our demonstration of the final prototype which the client signed‑off on.   + Since the previous demonstration:     - Layout issues have been fixed and the overall look and feel of the prototype have been refined.     - The ‘Confirm’ button now displays the appropriate correct/incorrect message     - Database issues have been fixed.     - Audio and images have been added to the prototype     - Tested the prototype using black box testing. * The previous Problems with the loop have been fixed. The sentences are now separating into individual words and correctly displaying programmatically in TextView Android widgets. | | |
| Work to do  (Describe what has yet to be done, by whom, by when) | | |
| * ***Updating, finalising and collating documentation:***   + Progress Reports (Marina)   + User manual (Patricia)   + Future Iteration Plan (Jayson)   + ReadMe file on Github (Marina0   + System Documentation:     - Database design (Marina)     - UI Design (Wireframes) (Patricia)     - Status Report (Jayson)     - Test Plan (Marina) | | |
| Project issues and solutions  (Describe any issues and any identified solutions to issues) | | |
| * We encountered problems in implementing blobs with SQLite. We have worked around this by hard‑coding the audio files and images for each sentence in the prototype. It will fall to the next project team to find a solution to this problem. | | |